Guide 1. APT Project Definition

Capstone Subject

}

- PART I

1. Personal Background

Below is a table in which you must complete the requested information.

| Student Name | - Elián Antonio Farias Cancino - Jorge Francisco Freire Alarcón - David Ignacio Lever González |
| --- | --- |
| Rut | - 20.376.449-9 - 19.104.821-0 - 16.989.735-2 |
| Career | Computer Engineering |
| Headquarters | Viña del Mar |

2. APT Project Description

In the description, you should briefly describe the name of your APT project and the graduate profile competencies you will implement. If your program defines performance areas, also mention which performance areas the project is linked to.

| Project Name | Rep-Drill Management Software |
| --- | --- |
| Area(s) of Performance(s) | - Computer Engineering. - Software Programming. - Database Model Analysis and Development. - IT Project Management. - Software Architecture. - Big Data. - Artificial Intelligence. |
| Competencies | Specialty Competencies |
|  | - Manage the configuration of environments, application services, and databases in an enterprise environment to enable operational or ensure the continuity of systems that support business processes according to industry-defined standards. - Offer IT solution proposals by comprehensively analyzing processes according to the organization's requirements. - Develop a software solution using techniques that allow the systematization of the development and maintenance process, ensuring the achievement of objectives. - Build data models to support the organization's requirements according to a defined and scalable design over time. - Program queries or routines to manipulate information from a database according to the organization's requirements. - Build programs and routines of varying complexity to address organizational requirements, in line with market technologies and using good coding practices. - Perform certification testing of both products and processes using industry-defined best practices. - Build the architectural model of a systemic solution that supports business processes according to the organization's requirements and industry standards. - Implement comprehensive systemic solutions to automate or optimize business processes according to the organization's needs. - Manage IT projects, offering alternatives for decision-making according to the organization's requirements. - Develop the transformation of large volumes of data to obtain information and knowledge of the organization in order to support decision-making and improve business processes, according to the organization's needs. |
|  | Generic Competencies |
|  | - Solve problematic situations in everyday life, the scientific field and the world of work, using basic mathematical operations, proportional relationships and basic algebra. - Resolve problematic situations in everyday life, the scientific field and the world of work, using elements of descriptive statistics. - Communicate different messages orally and in writing, using functional linguistic tools for specific purposes in various socio-labor and disciplinary contexts. - Comunicarse de forma oral y escrita usando el idioma inglés en situaciones socio-laborales a un nivel intermedio alto en modalidad intensiva, según la tabla de competencias TOEIC Y CEFR. - Ability to generate innovative ideas, solutions, or processes that respond to productive or social opportunities, needs, and demands, in collaboration with others and taking calculated risks. - Develop entrepreneurial projects by identifying opportunities within their field of expertise, applying techniques relevant to the objective, with a focus on adding value to the environment. |

3. APT Project Foundation

Below are various fields that you must complete with the requested information. This section aims to help you describe your project in detail and justify its relevance and suitability.

| Relevance of the APT Project | Context: Given the exponential rise of new technologies, several companies in small towns across Chile's regions are opting to automate and optimize their processes, both in-person and digitally. Therefore, the situation of the Rep-Drill lube center salesroom, an authorized and exclusive distributor of Shell lubricants and Mann Filters, as well as other brands such as Mobil, Liqui Moly, and others. The store is commenting on the constant inconveniences due to its lack of a digital system for managing its products. This business focuses on the Quinta region, especially in the city of Cabildo, an area where homemade products prevail. Need: There is an urgent need for technological implementation in the company's infrastructure due to the lack of digital solutions, which has impacted all of the company's operational processes. Business Objective: The entity's essential purpose is to achieve its mission and business vision: to be a leader in the field of automotive product marketing throughout the city of Cabildo. Value: Given the need to apply technology in the operational area, implementing an IT solution in this company certainly makes a significant contribution to the organization, given the availability of a workable digital backup that employees can access remotely. Therefore, employees wouldn't have to personally approach the owners to inquire about their needs, which streamlines company management. Additionally, it impacts the socioeconomic environment, as it is one of the most important suppliers in the region, where the main economies are agriculture and copper mining. Impact: The primary users of the solution will be Cabildo residents, and the age range is eighteen to seventy years. |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Client |  | Rep-Drill | Area | Operacional |
|  | User Features |  |  |  |  |
|  | Profile Type |  | User name | Educational Level | Technical Experience |
|  | System |  | Employee | Middle | Low |
|  | Administrator |  | Administrator | Middle | Low |
| APT Project Description | Objective: The project seeks to facilitate the work of employees by creating an easy and secure way to manage products and inventory services, with the aim of offering maximum customer convenience. It also allows them to access multiple types of information regarding product movements. Solution: To achieve this goal, management software will be implemented, allowing users to access the general product list, enabling automation and searching for what they want. Additionally, the system will employ certain artificial intelligence tools to answer employee questions based on the items stored, their flows, and the evaluation of insights for improvement and projection of the commercial entity's operational needs. This system will be packaged and isolated in a separate acceleration container for automation and flexibility in managing creation, deployment, copying, and moving from one environment to another. This will ensure the highest quality for the final product. In this sense, the software will enable subsequent functionalities. |  |  |  |  |
|  | Functionality |  |  |  |  |
|  | ID | Name |  | Description |  |
|  | FR-01 | Product Management |  | Register and modify products. |  |
|  | FR-02 | Report Management |  | Generate inventory reports. |  |
|  | FR-03 | Search Management |  | Search for article or report. |  |
|  | FR-04 | Self-registration Management |  | Auto create user account. |  |
|  | FR-05 | Authenticate Management |  | Authenticate user account. |  |
|  | FR-06 | User Management |  | Create and manage user profiles. |  |
|  | FR-07 | Stock Notification Management |  | Notify users of low product stock. |  |
|  | FR-08 | Self-Help Management |  | Advise user queries. |  |
|  | FR-09 | Flowchart Management |  | Produce item flow charts. |  |
|  | FR-10 | Price Quotes Management |  | Quote product prices from various suppliers. |  |
| Relevance of the Project to the Graduation Profile | The proposal is directly linked to the graduate profile, given that it involves requirements gathering and analysis, software, application, and/or technological solutions development, as well as software quality assurance, utilizing a variety of techniques, operating environments, programming languages, and technologies. Additionally, the project is associated with different professional competencies. |  |  |  |  |
|  | Specialty Competencies |  |  |  |  |
|  | Competence |  |  | Justification |  |
|  | Manage the configuration of environments, application services, and databases in an enterprise environment. |  |  | Provide management of environments, services, and databases, with the purpose of ensuring perpetual execution of the management software. |  |
|  | Offer IT solution proposals. |  |  | Prepare the survey and analysis in order to make various proposals to solve the case presented. |  |
|  | Develop a software solution. |  |  | Code automated management and control software with continuous operation for product and inventory management. |  |
|  | Build data models to support organizational requirements. |  |  | Create a database of automotive accessories for integration into product management. |  |
|  | Program queries or routines to manipulate information from a database. |  |  | Build the structure and programmatic modules, with the intention of operating the database of products, reports, graphics, and users. |  |
|  | Construir programas y rutinas de variada complejidad para dar solución a requerimientos de la organización. |  |  | Codify the structure and program modules, with the intention of composing the systemic solution. |  |
|  | Conduct certification testing of both products and processes. |  |  | Develop and execute tests with the aim of validating the quality of the IT product. |  |
|  | Build the architectural model of a systemic solution that supports business processes. |  |  | Design the architecture and engineering for the development of the technological solution that will solve the company's problems. |  |
|  | Implement comprehensive systemic solutions to automate or optimize business processes. |  |  | Integrate functionalities for the automation and optimization of operational processes. |  |
|  | Manage IT projects, offering alternatives for decision-making. |  |  | Execute the management of the IT project, in order to achieve the objectives agreed upon by the sponsor. |  |
|  | Develop the transformation of large volumes of data to obtain information and knowledge of the organization. |  |  | Converting the vast amount of automotive product data to produce inventory management flow charts. |  |
|  | Generic Competencies |  |  |  |  |
|  | Competence |  |  | Justification |  |
|  | Solve problematic situations in everyday life, the scientific field, and the workplace, using basic mathematical operations. |  |  | Manage programmatic issues that arise throughout the entire project execution and control phase. |  |
|  | Communicate different messages orally and in writing, using functional linguistic tools for specific purposes in various socio-laboral and disciplinary contexts. |  |  | Comprehensively convey and explain ideas and specifications through documents and presentations throughout the project. |  |
|  | Communicate orally and in writing using English in social and work situations at an upper-intermediate level in intensive mode, according to the TOEIC and CEFR competency tables. |  |  | Use and express the English language in writing in the various project documentation artifacts. |  |
|  | Ability to generate innovative ideas, solutions, or processes that respond to productive or social opportunities, needs, and demands, in collaboration with others and taking calculated risks. |  |  | Implement several iterations of design thinking to refine the chosen idea through different methods and activities. |  |
|  | Develop entrepreneurial projects by identifying opportunities within their field of expertise, applying techniques aligned with the objective, with a focus on adding value to the environment. |  |  | Analyze the challenges and needs for integrating artificial intelligence into sales floor management operations. |  |
| Relationship with Professional Interests | Professional Interests |  |  |  |  |
|  | - Computer Engineering. - Software Programming. - Database Model Analysis and Development. - IT Project Management. - Software Architecture. - Big Data. - Artificial Intelligence. |  |  |  |  |
|  | Justification |  |  |  |  |
|  | The vast majority of these will be applied in the APT Project through various languages, modules, functions, and methods. These will be reflected in the software structure, UX/UI, data transformation, artificial intelligence, automated data management, and more. Likewise, developing this computer science proposal represents a significant achievement in the various fields of interest, with the goal of applying, implementing, and demonstrating the skills and abilities of this program in a real-life, professional setting. |  |  |  |  |
| Feasibility of APT Project Development | The great feasibility of this proposal is that it is plausible according to the team's capabilities, and the stipulated time of the semester (three months) and assigned hours of the subject. Regarding the materials required for its development, only mid-tier or high-end PCs or laptops will be required, since they will be used for the programmatic and visual creation of the solution. Regarding technological tools, the vast majority will be software, frameworks, databases, programming languages, libraries, APIs, models, containers, and modules that are free to use. |  |  |  |  |
|  | Technology |  |  | Tools |  |
|  | Framework |  |  | Django |  |
|  | Database |  |  | PostgreSQL |  |
|  | API |  |  | Django REST Framework |  |
|  | AI Model |  |  | Meta Prophet |  |
|  | Frontend |  |  | Meta React.js |  |
|  | Backend |  |  | Python |  |
|  | Infrastructure / Container |  |  | Docker |  |
|  | The main external factor that will hinder this project is the need to apply technologies and tools not provided by Duoc UC, as it requires a period of time to acquire and work with them. |  |  |  |  |

- PART II

4. Objectives

In this section, you must define the general and specific objectives of the APT Project. It is important to clarify that the objectives should be stated clearly, concisely, and without further explanation; that is, they should be self-explanatory. It is suggested that they be written using an infinitive verb, as this requires specifying specific actions.

| General Objective | Contribute to the engineering and continuous improvement of Rep-Drill's strategic and operational processes, following the implementation of an infrastructure to optimize product registration and control by the operational area. |  |  |
| --- | --- | --- | --- |
| Specific Objectives | Item |  | Detailing |
|  | SPC |  | Specific. |
|  | TRANS |  | Transversal / Secondary. |
|  | OBJ |  | Objective. |
|  | PROJ-XX_YY |  | ▪ Project. ▪ (XX). Project Number. ▪ (YY). Objetive Number. |
|  | - SPC-OBJ-PROJ-01_01: Implement and facilitate product inventory management. |  |  |
|  | KPI | Product management performance. |  |
|  | Formula | (Amount of clicks / Number of impressions) × 100 |  |
|  | - SPC-OBJ-PROJ-01_02: Report product inventory management. |  |  |
|  | KPI | Number of product inventory reports. |  |
|  | Formula | (Sum of impressions) |  |
|  | - SPC-OBJ-PROJ-01_03: Manage user access control. |  |  |
|  | KPI | User access index. |  |
|  | Formula | (Access number / Total number of attempts) × 100 |  |
|  | - SPC-OBJ-PROJ-01_04: Implement an automated notification system to report low stocks of a certain product. |  |  |
|  | KPI | User notification rate. |  |
|  | Formula | (Number of correct notifications / Total number of notifications) × 100 |  |
|  | - SPC-OBJ-PROJ-01_05: Integrate the virtual assistant to assist with user queries. |  |  |
|  | KPI | Average number of truthful responses from the chatbot. |  |
|  | Formula | (Number of true answers / Total number of queries) × 100 |  |
|  | - SPC-OBJ-PROJ-01_06: Analyse, evaluate, and report product flow insights. |  |  |
|  | KPI | Number of product flow charts. |  |
|  | Formula | (Total graphics) |  |
|  | - SPC-OBJ-PROJ-01_07: Quote pricing information for products from various suppliers. |  |  |
|  | KPI | Average product price responses. |  |
|  | Formula | (Amount of responses / Number of consultations) × 100 |  |
|  | - TRANS-OBJ-PROJ-01_01: Improve and project the administrative needs of the commercial entity. |  |  |
|  | KPI | Index of improvements applied in the entity. |  |
|  | Formula | (Number of improvements / Total number of needs) × 100 |  |
|  | - TRANS-OBJ-PROJ-01_02: Train staff to ensure they are prepared to handle the implemented modules. |  |  |
|  | KPI | Amount of trained personnel. |  |
|  | Formula | (Sum of trained personnel) |  |
|  | - TRANS-OBJ-PROJ-01_03: Constantly control and monitor that all international standards that must be implemented in the project are being applied. |  |  |
|  | KPI | Rate of applied standards. |  |
|  | Formula | (Number of standards applied / Total number of standards) × 100 |  |

5. Methodology

In the following section, you must describe the methodology, specific to your discipline, that you will use to complete the APT project described above, including the stages and working methods.

| Description of the Methodology |  |  |  |
| --- | --- | --- | --- |
| During the implementation of the IT proposal, various methods from the various existing frameworks and methodologies will be employed: Dynamic Systems Development Method, Design Thinking, Crystal Clear, Scrum, and eXtreme Programming, with the aim of selecting the most competent and appropriate methods for the requested context. These include agile and incremental methods. In this sense, the project structure will fundamentally be segmented into three phases and eight iterations / sprints: - Phase 1: APT Project Definition: Initiation and Organization. - Iteration / Sprint 1: Analysis, Specification, and Planning. - Analysis Management. - Specification Management. - Planning Management. - Presentation Management. - Exhibition Management. - Phase 2: APT Project Development: Execution and Control. - Iteration / Sprint 2: Design and Gestation. - Execution and Control of Modelling, Design and Architecture Management. - Execution and Control of Implementation Development Environment Management. - Iteration / Sprint 3: Build and Increment of Product, Report, and Search Management. - Execution and Control of Product Management. - Execution and Control of Report Management. - Execution and Control of Search Management. - Iteration / Sprint 4: Build and Increment of Self-Registration, Authenticate, and User Management. - Execution and Control of Self-Registration Management. - Execution and Control of Authenticate Management. - Execution and Control of User Management. - Iteration / Sprint 5: Build and Increment of Notify Stock and Self-Help Management. - Execution and Control of Notify Stock Management. - Execution and Control of Self-Help Management. - Iteration / Sprint 6: Build and Increment of Chart Flows and Price Quotes Management. - Execution and Control of Chart Flows Management. - Execution and Control of Price Quotes Management. - Iteration / Sprint 7: Implementation and Training. - Implementation Management. - Training Management. - Phase 3: APT Project Presentation: Closure and Retrospective. - Iteration / Sprint 8: Closure and Retrospective. - Closure Management. - Exhibition Management. Subsequently, the chosen methodologies are specified; |  |  |  |
| Rapid Application Development (RAD) + Agile Framework |  |  |  |
| Framework | Detailing | Methods | Fase |
| Dynamic Systems Development Method (DSDM) | It is an agile project delivery framework, initially used as a software development method; | - Timeboxing - MoSCoW - Prototyping - Testing - Workshop - Modeling - Configuration management | - APT Project Definition: Initiation and Organization. - APT Project Development: Execution and Control. - APT Project Presentation: Closure and Retrospective. |
| Design Thinking | It is a delivery framework and iterative, non-linear process that teams use to understand users, question assumptions, redefine problems, and create innovative solutions to prototype and test; | - Empathize - Define - Ideate - Prototyping - Testing | - APT Project Definition: Initiation and Organization. - APT Project Development: Execution and Control. |
| Crystal Clear | It is an agile framework considered a lightweight or agile methodology that focuses on people and their interactions, as opposed to processes and tools. Crystal Clear: The team consists of only one to six members, which is suitable for short-term projects where members work in a single workspace. | - People - Interaction - Community - Skills - Talents - Communications | - APT Project Definition: Initiation and Organization. - APT Project Development: Execution and Control. - APT Project Presentation: Closure and Retrospective. |
| Scrum | It is a lightweight framework that helps people, teams, and organizations generate value through adaptive solutions to complex problems; | - Scrum Team - Scrum Events - Scrum Artifacts | - APT Project Definition: Initiation and Organization. - APT Project Development: Execution and Control. - APT Project Presentation: Closure and Retrospective. |
| eXtreme Programming (XP) | It is a software development methodology that seeks to improve software quality and its responsiveness to changing customer needs. | - Coding - Testing - Listening - Designing - Feedback - Simplicity | APT Project Development: Execution and Control. |

| Subsequently, the presentation of the Dynamic Cross-Functional Team (DXFN) is required. |  |  |
| --- | --- | --- |
| Dynamic Cross-Functional Team (DXFN) |  |  |
| Role | Responsibilities | Member |
| Project Management Team (PMT) |  |  |
| Project Manager | - Manage, implement and develop appropriate technical and quality strategies and standards for project management; - Manage projects and the production of required deliverables, as well as project risks, including the development of contingency plans; - Monitor overall progress and resource usage, initiating corrective actions where appropriate. | David Lever |
| Product Owner | - Act as the client's primary liaison; - Use the customer's vision to create a Product Backlog that is aligned; - Make the Product Backlog well defined and described; - Convert customer problems into User Stories, prioritizing and determining them in the Product Backlog. | David Lever |
| Scrum Master | - Assist the Product Owner with the Product Backlog; - Introduce agile engineering practices; - Consider areas for improvement and action items for future Sprints. | David Lever |
| Developer Team (DT) |  |  |
| Functional Analyst | - Design and implementation of technological solutions such as computer networks, databases and website design; - Work with other team members to determine how best to apply new technologies to meet organizational goals and improve efficiency. | Elian Farias Jorge Freire |
| Programmer Analyst | - Use discretionary judgment within known parameters to perform analysis of business objectives and develop solutions to routinely complex problems; - Perform systems analysis and develop programming code from intermediate to expert level; | Jorge Freire David Lever |
| Database Administrator | - Support database design, creation and testing activities; - Manage database availability and performance, including incident and problem management; - Manage database objects for optimal utilization. | Elian Farias |
| UX / UI Designer | - Develop and conceptualize a comprehensive User eXperience and User Interface (UX/UI) design strategy; - Produce high-quality UX design solutions through wireframes, visual and graphic designs, flowcharts, storyboards, sitemaps, and prototypes. | David Lever |
| Quality Assurance Analyst | - Ensure that user expectations are met during the testing process; - Implement quality assurance policies and procedures. | Elian Farias Jorge Freire David Lever |

| Subsequently, the detailing of the Functional Requirements at the Technical Level is highlighted. |  |  |  |
| --- | --- | --- | --- |
| ID | Requirement Name | FR-01 | Product Management |
| Description |  | Register and modify products. |  |
| Checking Entries Validity |  | Validation of entered information. |  |
| Exact Sequence of Operations |  | - Access the home page. - Click the Enter Product icon. - Enter product data: ID, Description, Name, Type, Model, Price, and Stock. - Click “Accept”. |  |
| Response to abnormal situations |  | Data entry errors. |  |
| Output Generation |  | - Confirmation of registration completed. - Redirection to the home page. |  |
| Relationships between Inputs and Outputs |  | - Enter data. - Registration confirmation data. |  |
| Logical requirements |  | Product Code, Product Name, Product Description, Product Type, Product Model, Product Price and Product Stock. |  |

| ID | Requirement Name | FR-02 | Report Management |
| --- | --- | --- | --- |
| Description |  | Generate inventory reports. |  |
| Checking Entries Validity |  | Validation of entered information. |  |
| Exact Sequence of Operations |  | - Access the home page. - Click the Generate Report icon. - Click “Accept”. |  |
| Response to abnormal situations |  | Data entry errors. |  |
| Output Generation |  | - Confirmation of printing completed. - Redirection to the home page. |  |
| Relationships between Inputs and Outputs |  | - Enter data. - Registration confirmation data. |  |
| Logical requirements |  | Product Code, Product Name, Product Description, Product Type, Product Model, Product Price and Product Stock. |  |

| ID | Requirement Name | FR-03 | Search Management |
| --- | --- | --- | --- |
| Description |  | Search for article or report. |  |
| Checking Entries Validity |  | Alphanumeric product validation. |  |
| Exact Sequence of Operations |  | - Access the home page. - Select search bar. - Write the name of the product. - Press search icon. |  |
| Response to abnormal situations |  | Data entry error. |  |
| Output Generation |  | View product results by keyword. |  |
| Relationships between Inputs and Outputs |  | - Data entered. - Product view result. |  |
| Logical requirements |  | Product Name, Product Type, Product Brand. |  |

| ID | Requirement Name | FR-04 | Self-registration Management |
| --- | --- | --- | --- |
| Description |  | Auto create user account. |  |
| Checking Entries Validity |  | Completed registration form with user information. |  |
| Exact Sequence of Operations |  | - Navigate home page. - Click the Sign up icon. - Enter your ID, Full Name, Email, and Password. - Press the “Sign up” button. |  |
| Response to abnormal situations |  | Data entry error. |  |
| Output Generation |  | - Registration confirmation pop-up. - Welcome message on the page and to the registered email. - Redirection to the home page. |  |
| Relationships between Inputs and Outputs |  | - Data entered. - Confirmation message to email. |  |
| Logical requirements |  | Full Name, Email, Password. |  |

| ID | Requirement Name | FR-05 | Authenticate Management |
| --- | --- | --- | --- |
| Description |  | Authenticate user account. |  |
| Checking Entries Validity |  | Credentials. |  |
| Exact Sequence of Operations |  | - Navigate home page. - Click the Sign in icon. - Enter your Name and Password. - Press the “Sign in” button. |  |
| Response to abnormal situations |  | Data entry error. |  |
| Output Generation |  | Redirection to the home page. |  |
| Relationships between Inputs and Outputs |  | - Data entered. - Welcome Page “User Name”. |  |
| Logical requirements |  | Name, Password. |  |

| ID | Requirement Name | FR-06 | User Management |
| --- | --- | --- | --- |
| Description |  | Create and manage user profiles. |  |
| Checking Entries Validity |  | User data validation. |  |
| Exact Sequence of Operations |  | - Create user profile. - Enter user privileges. |  |
| Response to abnormal situations |  | Data entry error. |  |
| Output Generation |  | User profile page done. |  |
| Relationships between Inputs and Outputs |  | - Standard user data. - User profile created. |  |
| Logical requirements |  | ID, Full Name. |  |

| ID | Requirement Name | FR-07 | Stock Notification Management |
| --- | --- | --- | --- |
| Description |  | Notify users of low product stock. |  |
| Checking Entries Validity |  | Verification of entered data. |  |
| Exact Sequence of Operations |  | - Create automated actions. - Assign notifications to created actions. |  |
| Response to abnormal situations |  | Data entry error. |  |
| Output Generation |  | - Notification icon on the user profile. - Notification message in the system. - Notification message to email. |  |
| Relationships between Inputs and Outputs |  | - Data entered. - Notification to the user. |  |
| Logical requirements |  | ID, Full Name, Product Code, Product Name, Product Description, Product Price, Product Stock, Product Category. |  |

| ID | Requirement Name | FR-08 | Self-Help Management |
| --- | --- | --- | --- |
| Description |  | Advise user queries. |  |
| Checking Entries Validity |  | Alphanumeric product validation. |  |
| Exact Sequence of Operations |  | - Enter the self-help portal. - Interact with the virtual chatbot assistant. - Consult the name, features or product information. |  |
| Response to abnormal situations |  | Data entry error. |  |
| Output Generation |  | View of the result of the response to the query. |  |
| Relationships between Inputs and Outputs |  | - Data entered. - Information result. |  |
| Logical requirements |  | Product Name, Product Type, Product Brand. |  |

| ID | Requirement Name | FR-09 | Flowchart Management |
| --- | --- | --- | --- |
| Description |  | Generate item flow charts. |  |
| Checking Entries Validity |  | Alphanumeric product validation. |  |
| Exact Sequence of Operations |  | - Enter the self-help portal. - Interact with the virtual chatbot assistant. - Consult product movements. - Request the evaluated graphics. |  |
| Response to abnormal situations |  | Data entry error. |  |
| Output Generation |  | View of the result of the response to the query. |  |
| Relationships between Inputs and Outputs |  | - Data entered. - Information result. |  |
| Logical requirements |  | Product Name, Product Type, Product Brand, Date. |  |

| ID | Requirement Name | FR-10 | Price Quotes Management |
| --- | --- | --- | --- |
| Description |  | Quote product prices from various suppliers. |  |
| Checking Entries Validity |  | Selected product. |  |
| Exact Sequence of Operations |  | - Enter the self-help portal. - Interact with the virtual chatbot assistant. - Consult the price of the product(s) with various suppliers. - Specify the product(s). |  |
| Response to abnormal situations |  | Error product not selected. |  |
| Output Generation |  | View price comparison results. |  |
| Relationships between Inputs and Outputs |  | - Enter product. - Product price result. |  |
| Logical requirements |  | Product Name, Product Type, Product Brand, Product Price, Supplier Name, Supplier Product Type, Supplier Product Brand, Supplier Product Price. |  |

6. Evidence

Next, describe what evidence will be assessed in the progress report and the final report for your APT project. This evidence should be agreed upon with your instructor. Evidence refers to the products developed during the project and whose purpose is to visualize or document how the work was implemented.

| Evidence Type (Advance or Final) | Name of the Evidence | Description | Justification |
| --- | --- | --- | --- |
| Advance | Product management. | Implement and facilitate product management. | Product Increment. KPI: Product management performance. Expected result: 100% of products added. |
| Advance | Inventory report management. | Report product inventory management. | Product Increment. KPI: Number of product inventory reports. Expected result: Ten reports daily. |
| Advance | User access management. | Manage user access control. | Product Increment. KPI: User access index. Expected result: 100% of user access. |
| Final | Notification management. | Implement an automated notification system to report low stocks of a certain product. | Product Increment. KPI: User notification rate. Expected result: 100% of notifications displayed. |
| Final | Query management. | Integrate the virtual assistant to assist with user queries. | Product Increment. KPI: Average number of truthful responses from the chatbot. Expected result: 90% of the answers are true. |
| Final | Product flow management. | Analyse, evaluate, and report product flow insights. | Product Increment. KPI: Number of product flow charts. Expected result: Twenty daily charts. |
| Final | Product price quote management. | Quote product price information from various suppliers. | Product Increment. KPI: Average product price responses. Expected result: 100% of the answers are correct. |
| Final | Product flow management. | Improve and project the administrative needs of the commercial entity. | KPI: Index of improvements applied in the entity. Expected result: 25% of improvements adopted. |
| Final | Training management. | Train staff to ensure they are prepared to handle the implemented modules. | KPI: Amount of trained personnel. Expected result: Two. |
| Final | Project management. | Constantly control and monitor that all international standards that must be implemented in the project are being applied. | KPI: Rate of the standards used. Expected result: 50% used. |

7. Work Plan

In the following table, define your APT Project planning according to the requirements.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competence or Units of Competencies | Name of Activities / Tasks | Description Activities / Tasks | Resources | Duration of the Activity | Responsible | Observations |
| Phase 1: APT Project Definition: Initiation and Organization |  |  |  |  |  |  |
| Iteration / Sprint 1: Analysis, Specification and Planning |  |  |  |  |  |  |
| IT Project Management. | Analysis Management. | Interview and record the survey, user requirements and characteristics. Deliverable: - Survey Guidelines Document. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 1 day. | David Lever | Impediment: Problems with communication between interlocutors. Response: Carry out communication via telephone and instant messaging service. |
| IT Project Management. | Specification Management. | Define the APT Project; - Argument, Objectives, Methodologies, Functional Requirements and Evidence. Deliverable: - APT Project Definition Document. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 4 weeks. | - Elián Farias - Jorge Freire - David Lever | Impediment: Confusion in the description of certain points. Response: Clarify any unclear issues. |
| IT Project Management. | Planning Management. | Specify the Plan and Gantt Chart of the APT Project. Deliverable: - APT Project Definition Document - Gantt chart. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 4 hours. | David Lever | Facilitator: Wit and skills in structuring tasks, work packages, time, and equipment. |
| IT Project Management. | Presentation Management. | Design the APT Project Definition exposition document. Deliverable: - Project Presentation Document. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 2 days. | - Elián Farias - Jorge Freire - David Lever | Impediment: Visual complexity in the presentation of the document. Response: Touch up certain areas of the structure and design. |
| IT Project Management. | Exhibition Management. | Showcase the initial phase of the IT context and project. Deliverable: - APT Project Definition Document. - Project Presentation. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 10 minutes. | - Elián Farias - Jorge Freire - David Lever | Impediment: Error in the specification of certain points. Response: Clarify unclear issues. |
| Phase 2: APT Project Development: Execution and Control |  |  |  |  |  |  |
| Iteration / Sprint 2: Design and Gestation |  |  |  |  |  |  |
| - Computer Engineering. - Analysis and Development of Database Models. - Software Architecture. | Execution and Control of Modelling, Design and Architecture Management. | Design the DB Modeling, Architecture and Prototype documents. Deliverable: - DB Model Document - Architecture Document. - Prototype Document. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 5 days. | - Elián Farias - David Lever | Facilitator: Wit, knowledge, skills, and conceptualization of architectures, prototypes, and technological models. |
| - Computer Engineering. - Software Programming. - Analysis and Development of Database Models. | Execution and Control of Implementation Development Environment Management. | Have multiple environments for execution, testing, and production. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 1 day. | - Elián Farias - Jorge Freire - David Lever | Facilitator: Knowledge of applied technologies. |
| Iteration / Sprint 3: Build and Increment of Product, Report, and Search Management |  |  |  |  |  |  |
| - Computer Engineering. - Software Programming. - Analysis and Development of Database Models. | Execution and Control of Product Management. | Build and validate product management. Deliverable Increment: - Product Management. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 2 weeks. | - Elián Farias - Jorge Freire - David Lever | Facilitator: Understanding applied technologies. |
| - Computer Engineering. - Software Programming. | Execution and Control of Report Management. | Build and validate management reports. Deliverable Increment: - Report Management. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 2 weeks. | - Elián Farias - Jorge Freire - David Lever | Facilitator: Intelligence of applied technologies. |
| - Computer Engineering. - Software Programming. | Execution and Control of Search Management. | Build and validate product search management. Deliverable Increment: - Search Management. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 1 week. | - Elián Farias - Jorge Freire - David Lever | Facilitator: Knowledge and skills of the adopted technologies. |
| Iteration / Sprint 4: Build and Increment of Self-Registration, Authenticate, and User Management |  |  |  |  |  |  |
| - Computer Engineering. - Software Programming. - Analysis and Development of Database Models. | Execution and Control of Self-Registration, Authenticate and User Management. | Build and validate self-registration, authentication, and user profile management. Deliverable Increments: - Self-Registration Management. - Authenticate Management. - User Management. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 2 weeks. | - Elián Farias - Jorge Freire - David Lever | Facilitator: Understanding and skills in the use of applied technologies. |
| Iteration / Sprint 5: Build and Increment of Notify Stock and Self-Help Management |  |  |  |  |  |  |
| - Computer Engineering. - Software Programming. | Execution and Control of Notify Stock Management. | Build and validate the management of low stock notifications for products. Deliverable Increment: - Stock Notification Management. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 1 week. | - Elián Farias - Jorge Freire - David Lever | Facilitator: Intelligence and wit in the use of the service. |
| - Computer Engineering. - Software Programming. - Artificial Intelligence. | Execution and Control of Self-Help Management. | Build and validate query management with the assistant. Deliverable Increment: - Self-Help Management. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 2 weeks. | - Elián Farias - Jorge Freire - David Lever | Impediment: Lack of experience in integrating AI technology. Response: Investigate and train for incorporation. |
| Iteration / Sprint 6: Build and Increment of Chart Flows and Price Quotes Management |  |  |  |  |  |  |
| - Computer Engineering. - Software Programming. - Analysis and Development of Database Models. - Big Data. - Artificial Intelligence. | Execution and Control of Chart Flows Management. | Build and validate product flow chart management. Deliverable Increment: - Chart Flows Management. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 3 weeks. | - Elián Farias - Jorge Freire - David Lever | Impediment: Inadequate use of Big Data applications. Response: Investigate and train for incorporation. |
| - Computer Engineering. - Software Programming. - Analysis and Development of Database Models. - Artificial Intelligence. | Execution and Control of Price Quotes Management. | Build and validate product price quote management. Deliverable Increment: - Price Quotes Management. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 3 weeks. | - Elián Farias - Jorge Freire - David Lever | Impediment: Incorrect use of the technologies described. Response: Investigate and train for incorporation. |
| Iteration / Sprint 7: Implementation and Training |  |  |  |  |  |  |
| - IT Project Management. - Computer Engineering. - Software Programming. - Analysis and Development of Database Models. - Big Data - Artificial Intelligence. | Implementation and Training Management. | Implement and train users with the IT solution. Deliverable: - Implementation Plan Document. - Training Plan Document Deliverable Increments: - Product Management. - Report Management. - Search Management. - Stock Notification Management. - Self-Registration Management. - Authenticate Management. - User Management. - Self-Help Management. - Chart Flows Management. - Price Quotes Management. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 2 weeks. | - Elián Farias - Jorge Freire - David Lever | Facilitator: Completion and explanation of the IT project. Impediment: Product or increments not completed within the agreed time. Response: Justify the reasons for failure to deliver the increments. (deliverables) Prioritize key customer increments. |
| Phase 3: APT Project Presentation: Closure and Retrospective |  |  |  |  |  |  |
| Iteration / Sprint 8: Closure and Retrospective |  |  |  |  |  |  |
| - IT Project Management. - Computer Engineering. - Software Programming. - Analysis and Development of Database Models. - Big Data - Artificial Intelligence. | Closure Management. | Finalize the project and the iterative execution phases. Deliverable: - APT Project Document. - Gantt chart. - Project Presentation Document - DB Model Document - Architecture Document - Prototype Document. Deliverable Increments: - Product Management. - Report Management. - Search Management. - Stock Notification Management. - Self-Registration Management. - Authenticate Management. - User Management. - Self-Help Management. - Chart Flows Management. - Price Quotes Management. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 1 week. | - Elián Farias - Jorge Freire - David Lever | Facilitator: Completion and explanation of the computer project. Impediment: Product or increments not completed within the defined time. Response: To clarify the reasons for non-compliance in the delivery of the increments. (deliverables) Prioritize key customer increments. |
| IT Project Management. | Exhibition Management. | Present the final phase of the context, project and IT solution to the Evaluation Committee. Deliverable: - APT Project Final Document. - Final Project Presentation Document. - Final Product. | - Humans. - Time. - Technology. - Machinery and equipment. - Information and data. | 20 minutes. | - Elián Farias - Jorge Freire - David Lever | Impediment: - Failure to explain certain points. Response: - Illustrate confusing topics. |

8. Gantt Chart

Find a Gantt chart format that suits you and organize the activities planned in the previous point, taking into account the period assigned for the development of your APT Project. You must maintain the academic period in the development of the three phases of the Degree Portfolio Course.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Phase 1: APT Project Definition: Initiation and Organization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Iteration / Sprint 1: Analysis, Specification and Planning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Analysis Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Specification Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Planning Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Presentation Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Exhibition Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2: APT Project Development: Execution and Control |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Iteration / Sprint 2: Design and Gestation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of Modelling, Design and Architecture Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of Implementation Development Environment Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Iteration / Sprint 3: Build and Increment of Product, Report, and Search Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of Product Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of Report Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of Search Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Iteration / Sprint 4: Build and Increment of Self-Registration, Authenticate, and User Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of Self-Registration Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of Authenticate Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of User Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Iteration / Sprint 5: Build and Increment of Notify Stock and Self-Help Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of Notify Stock Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of Self-Help Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Iteration / Sprint 6: Build and Increment of Chart Flows and Price Quotes Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of Chart Flows Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution and Control of Price Quotes Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Iteration / Sprint 7: Implementation and Training |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementation Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Training Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 3: APT Project Presentation: Closure and Retrospective |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Iteration / Sprint 8: Closure and Retrospective |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Closure Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Exhibition Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

8.1 Gantt Chart (Microsoft Project)

En caso de que el Proyecto APT sea grupal, en esta columna deben indicar el nombre de los responsables de cada tarea o actividad. Esto posteriormente permitirá diferenciar la evaluación por cada integrante.